Project Meeting Minutes

Date: 2026.03.04

Time: 12:30 am – 13:00 am

Location: S342, Stokes Building, Glasnevin Campus, Dublin 9

Attendees: Dr. Marissa Condon, Chunyu Long

1. Agenda

- Status report and presentation.

- Discuss ML formulations

2. Key Discussion Points

- Topic A: How to prepare status report and presentation, and the deadline;

- Topic B: Possible ML formulations

3.  Decisions Made

- A: The status report and presentation deadline remain unchanged

  - Before further exploring the project, report what have been done recently:

    - The papers reviewed;

    - Exploration of project goal, model input/output;

    - ML models formulated;

    - Dataset preparation;

    - Dataset analysis and interpretation;

    - Project plan

- B: Start from simple ML model, gradually iterate to an appropriate NN model

  - Formulation 1:  A non-NN model, like a nonlinear ML / function may be a good starting point.

  - Formulation 2:  A scalar regression model, predicts full frequency response:

  - Formulation 3: Multi-output regression, predicts full frequency curve per link:

  - Formulation 4: Full S-matrix prediction, Predicts the entire S-matrix tensor:

4.  Action Items (To be completed by next meeting)

| Task | Deadline | Status |
| --- | --- | --- |
| - Status report | 5th Mar | In Progress |
| - Presentation slides and 8-minutes video | 6th Mar | In Progress |
| - Prepare for the presentation interview at week 8 | 16th Mar | To Do |

5.  Next Meeting

- Date: Monday 16th March at 11am